## Slide 1: Workday@Yale
ISR Testing/Questions
January 23, 2017

## Slide 2: Agenda
Review Testing Approach for Integrations
Review Testing Approach for People Hub
Review Environment syncing
System Owner Readiness for deployment
Questions

## Slide 3: Agenda
Review Testing Approach for Integrations
Review Testing Approach for People Hub
Review Environment syncing
System Owner Readiness for Deployment
Questions

## Slide 4: Review Testing Approach for Integrations
ISR Test Roles & Responsibilities
Testing Process
ISR Integration Testing Checklist
Integration Test Scenarios
Integration Test Scenario Steps
Defect Tracking
ISR Test Plans

## Slide 5: ISR Test Roles & Responsibilities
General Responsibilities
Roles
System Owner /Tester
Execute test cases
Raise issues and document defects found during testing
Communicate upstream and downstream defect consequences
Proactively participate in defect triage meetings and track defect status
Certify System Remediated
Stakeholders involved in the defect management process should be aware of their respective roles and responsibilities, as indicated below, to ensure that key activities within the defect management process are accounted for.
Quality Assurance
(QA)
Review the defects logged for validity and severity
Report the defect status on a daily basis to Test Lead
Coordinate the execution of daily scheduled test events
Coordinate defect triage meetings and monitor defect resolution progress
Impacted Systems Remediation Point of Contact (ISR POC)
Support System Owner Testers with defining and documenting defects
Responsible for overseeing defect fix progress among Test team, Technical team, and Functional team
Manage ALM test execution and defect status for respective ISR system
Proactively participate in defect triage meetings and tracking defect status
Technical / Functional Support Teams
Support execution and validation of test scenarios
Review, fix, and/or reject defects
Proactively participate in defect triage meetings and tracking defect status
Notes: Self tracking of defects in HP ALM is the preferred method to track defects. If you have not signed up for training on HP alm please do so asap.

## Slide 6: ISR Test Roles & Responsibilities - Flow
Collaboration among the different parties will enable a fully integrated testing environment that will mimic the real world use of each impacted system.
 | ISR POC | System Owner / Tester | QA | Technical/ Functional Support Teams
1 | Provide guidelines, templates, and a test plan |  |  | 
2 |  | Validate test plan and create test scenarios |  | 
3 |  |  | Set up scenarios in the test tracking tool | 
4 |  | Review pre-test checklist to ensure readiness | Provide support | 
5 | Provide support | Execute test case and verify results |  | Provide support
6 |  | Record defects/updates in the defect reporting tool/template |  | Assist with capturing and defining defects
7 | Manage defect triage and tracking tool updates | Participate in defect triage process | Participate in defect triage process | Participate in defect triage process
8 |  | Re-execute until no critical defects remain identified |  | 
9 Certify System Remediated
Notes: This slide is saying the same thing as the previous one, only in a different format and shows the order of steps by role.

## Slide 7: 1- Testing Process
Notes: This slide shows you the process to follow for inbound integrations.
Review steps and briefly describe each.

## Slide 8
outbound

## Slide 9: ISR Integration Testing Checklist
To be completed and submitted to your POC before testing starts to ensure your readiness.
Found at: https://workday.yale.edu/impacted-systems under Testing
Notes: Review checklist by opening it.
Important for system owners to get with their POC’s to mutually agree on dates to test against workday.
Tell us who their testers are
Make sure people sign up for training
Make sure have access to MFT directories

## Slide 10: Integration Test Scenarios
Templated scenarios created for integration testing
1 test scenario per integration
5 steps per test scenario
These have been uploaded into HP-ALM tool for Wave 1 and will be loaded for waves 2 and 3. Please validate these with your ISR PoC.

## Slide 11: Integration Test Scenario Steps
These vary depending on whether or not it involves a service. In general, the steps are:
  Generate the file/Connect to the service
  Upload file/pass data values
  Retrieve the file/respond with results
  Consume the file/results
  Validate the data
System connects to MFT Server
System uploads file to MFT Server
Integration receives file
Integration processes file
System owner validates data
Inbound Outbound

## Slide 12: Defect Tracking- HP-ALM/Template
Preferred method of defect tracking is self-tracking through the HP-ALM tool
Per checklist, please let you ISR PoC know who your tester will be (name & netid) so they can be set up in the tool
Ensure they sign up for training in TMS
Those unable to use the tool are asked to use the email template on the Impacted Systems Website to report their defects.
Notes: Using the template adds an additional layer of administration which is not efficient, but is the only way to enable program visibility into defects around integrations and is why the preferred method is to have you use the HP-ALM tool.

## Slide 13: ISR Test Plans
Wave 1 test plan
Wave 2 & 3 test plan

## Slide 14: Agenda
Review Testing Approach for Integrations
Review Testing Approach for People Hub
Review Environment syncing
System Owner Readiness for Deployment
Questions

## Slide 15: Review Testing Approach for PeopleHub
  Philosophy & Approach
  Testing Scenarios
  Master Data
  Environment Syncing

## Slide 16: Review Testing Approach for PeopleHub
  Philosophy – Similar to an outbound web service integration
  Approach – Leverage economies of scale whenever possible:
      Pilot Teams
      Test Scenarios
      Master Data
Notes:   Philosophy – From a testing perspective, People Hub has similar step to an outbound web service integration, but has more steps
Leverage end to end testing being done by PeopleHub, Integration & pilot teams
        Communicate the verified master data set to ISR system owners
        Communicate certified people service(s) to ISR system owners

## Slide 17: People Hub Testing Scenarios
The People Hub is considered 1 testing scenario
These have been uploaded to HP-ALM for wave 1 and will be loaded for waves 2 & 3 before your testing dates. Please validate these dates with your ISR PoC.
Steps:
      Connect to Service (PeopleService(s))
      PeopleHub responded with results
      Source system consumes results
      Check access – population/cost centers
      Check access – attributes/restricted data/controlled basic, etc.
      Test Joiners, Movers, Leavers (after People Hub R4 in early Feb)
  ISR to verify with system owners the above as appropriate and work to schedule and perhaps break these out in separate steps, and ensure they are updated in HP-ALM.

## Slide 18: Master Data
80% of system owners have “Yale University Access” to People data. These systems can utilize the master data that is already in Workday test.
20% of system owners need department specific master data. Those who need this are asked to fill in the Master Data entry form and submit it to your PoC. This data will subsequently be entered into WD for you prior to testing.
Notes:         We know who the 80% of Yale System Owners are that have “Yale University Access” (1 set of master data across various systems based on cost center access)
        ISR will gather the department specific master data for the other 20% - utilize template
            Work with an HCM tester to input transaction for new master data in WD test
        ISR will communicate/get consensus from all system owners on:
            test schedule, dates, scenarios, master data/data set
    Finalize Test plan

## Slide 19: Agenda
Review Testing Approach for Integrations
Review Testing Approach for People Hub
Review Environment Syncing
System Owner Readiness for Deployment
Questions

## Slide 20: ISR Integration Testing (After WD SIT / Before UAT; Finance Tenant) –
WD DEV Yale2 IMPL
HOP7
Data as of August, 2016
DWH7
MFT Dev
Workday Atlanta Data Center
Hopper
Donor Conversion
YBT3
Budget Conversion
Extract and Transform
Workday SIT Testing to end on 1/20/2017
UAT to be available for testing on 4/17/2017 officially (week before is shakeout)
Testing of Journals in SIT (WD Dev) connects to MFT Test
ISR testing is expected to be completed by 3/31.
People Hub Test
IAM3
To be insync on 2/7/17 (Data in Workday / IAM corrently not in synch)
Ban3
SOA Services pointing to (Test)
Notes: Need someone to speak to this slide.
ISR integration testing with the peoplehub is scheduled to start in early February
People Hub will be loading data from IDR (IAM3) and Workday (Yale2) for ISR integration testing
These environments will be in sync and data will be as of August 2016
At that time, we are also planning to be able to process changes and additions with data moving from system to system.

## Slide 21: Agenda
Review Testing Approach for Integrations
Review Testing Approach for People Hub
Review Environment Syncing
System Owner Readiness for Deployment
Questions

## Slide 22: System Owner Readiness for Deployment
HP – ALM will provide view into defects/issues related to integrations, but may not provide visibility into other defects
System owners will need to determine whether system remediations are complete and whether their systems are functioning as intended
System owners will need to communicate their overall readiness to deploy via a checklist
Notes: Check may ask you to certify things like:
My system remediation activities are complete
My system is able to process data as intended
My remediated system meets the business need
My system works with workday financials
Indicate whether or not your system was categorized as CFGL

## Slide 23: Agenda
Review Testing Approach for Integrations
Review Testing Approach for People Hub
Review Environment Syncing
System Owner Readiness for Deployment
Questions

## Slide 24: Questions

## Slide 25: Questions Received
As we begin testing and find non-COA-mapped PTAEO what should we do to insure mapping is complete?
ANS: A request form for mapping changes needs to be completed and routed to coa@yale.edu. You can find more information here: https://your.yale.edu/work-yale/finance-and-business-operations/chart-accounts-coa/workday-chart-accounts
Does the DWH mapping represent current state of data in WorkDay or is there some lag?
ANS: The DWH mapping represents data as of August 2016
Once we have access to COA validator who do we contact for implementation support?
ANS: The Integration team
What is the difference between COA Validator and COA Service?
ANS: There is no such thing as a “COA Service”, per say. Items available include:
  COA Validator UI – Offers validation of COA segments for individual segments and batches
  COA Validator Service – A service which allows validation of COA segments similar to today’s PTAEO validation tool
  COA Hierarchy Service – A service which returns COA segment hierarchies based on the request parameters provided

## Slide 26: BACKUP SLIDES
BACKUP SLIDES

## Slide 27
Remove this bottom line (not needed if we have a step for it)
Add 2 more steps after “POC delivers workday report…” These are:
SO validates test results
SO completes & submits go/no go checklist
Add a NOTE: SO’s must submit and pass an SDR process if the application accesses 3-lock data and a current SDR is not on file with ISO.

## Slide 28: Impacted Systems People Hub Testing Approach
  Dependencies:
        Determine level of detail/scenarios to include from PeopleHub to ISR systems
        HCM/test resource needed to enter test data (Shivaji)
        90% of the attributes needed from IDR are currently being sourced by IDR (name, title, etc.)
        Until IDR completes WD R4 remediation, PH R4 cannot consume the remaining attributes it needs from IDR (cost center hierarchy fields, yale affiliation, job category)
    Questions:
        Can the WD team utilize this approach to perform PeopleHub testing for systems out of ISR scope such as STARS, WD, Kronos, etc?

## Slide 29: People Hub – Current State
Total Data Elements in People Hub:
Test Release 3: 348
  Number of Hubs: 13
  Number of Links: 16
  Number of Satellite Tables: 34
  Number of Integration Views: 8
New Test SQL Server:
SQL Server Name: aw-dwtstdb-01.yu.yale.edu
Database: DV_PeopleHub
HUBS
Unique list of Business Keys
links
Unique list of Relationships across Keys
SATELLITES
Descriptive Data
Test Release 1:
  247 from Workday
  76 from IDR
  ABAC Security in implemented on top of People Hub
  Service accounts are used to restricted data access
  Test Release 2 (November 1’st 2016):
  Added Yale Relationship attribute
  Added Sponsored Identity attributes
  Added new Name fields (reporting names) from IDR
  Added Future workers
  8 Additional fields from Workday
  Test Release 3 (December 5’th 2016):
  Incremental loads
  Standardization of attributes (Ex. Gender, Marital Status, Phone Number)
  Secondary positions
  Test Release 4 (February 6’th 2017):
  Load data from Yale2 and IAM3 so that data will be in sync
  Create additional views for change records
  Add future positions
  Cost Center hierarchy validation
  Adding cost center for converted terminated employees based on their home organization

## Slide 30: Supplemental Information – PeopleHub Test Cases